APPLICATION DEVELOPMENT QUOTATION

Worker X  ·  Pronto and Snabbit for Hyderabad

14 August 2026

Reference: NH-QUO-WX-001

To: Worker X

Hyderabad, Telangana, India

Subject: Quotation for Worker X — Pronto and Snabbit copy for Hyderabad

Dear Team,

Nhancio is pleased to quote for the design, development, deployment, and ongoing operation of Worker X, a Hyderabad worker application modelled on Pronto-style shift booking and Snabbit-style nearby-job discovery. Design, build, deploy, and operate a Hyderabad-focused worker application modelled on Pronto-style shift booking and Snabbit-style nearby-job discovery. The first release is a worker-facing product for gig and shift workers in Hyderabad, with English and Telugu copy, local zones, and UPI-oriented earnings.

1. Commercial snapshot

| Project | Worker X — Pronto and Snabbit copy for Hyderabad |
| --- | --- |
| Client | Worker X |
| Delivery location | Hyderabad, Telangana |
| Engagement | Fixed-price application build with monthly managed services |
| Work arrangement | Remote |
| Proposed start | 17 August 2026 |
| Build window | Approximately 4 to 6 weeks from kickoff, subject to timely content, approvals, and store accounts |
| One-time build fee | INR 60,000 |
| Monthly managed services | INR 10,000 per month |
| Quotation valid until | 28 August 2026 |

All amounts are in Indian Rupees and exclusive of applicable GST unless stated otherwise.

2. Project understanding

What Worker X is

Worker X is a worker-facing marketplace for Hyderabad. It copies the practical worker loop of Pronto (see available shift, claim it, check in, get paid) and the nearby-job loop of Snabbit (browse local work, apply quickly, track status). The first release is for workers in Hyderabad, not a national multi-city platform and not an employer-suite rebuild.

Why this quotation is structured this way

The one-time fee of INR 60,000 covers the build, server setup, deployment, localization, and launch support. The monthly fee of INR 10,000 is a managed-services retainer for bug management and content updates after go-live. New feature work, extra products, or paid media campaigns are outside this quotation.

3. Scope of work — first release

The first release maps Pronto and Snabbit worker capabilities onto a single Hyderabad product. The table below is the agreed reference, not a licence of those brands.

| Capability | Pronto-style | Snabbit-style | Worker X (Hyderabad) |
| --- | --- | --- | --- |
| Find work | Open shifts by time and site | Nearby jobs on a map/list | Hyderabad zone feed of shifts and nearby jobs |
| Take work | Claim / confirm a shift | Quick apply from the job card | Claim shift or apply to a local job in-app |
| Do work | Geo check-in / check-out | Status updates on the assignment | Check-in, check-out, and assignment status |
| Get paid | Shift earnings ledger | Job payout status | Earnings view with UPI-oriented payout states |
| Stay informed | Shift reminders | New-job alerts | Push alerts in English and Telugu copy fields |

Included modules

- Worker registration, profile, skills, and basic KYC document upload

- Nearby job and shift discovery modelled on Snabbit-style browse-and-apply

- Shift claim / apply flow modelled on Pronto-style on-demand work

- Geo-aware check-in and check-out for accepted work

- Earnings ledger with UPI-oriented payout status views

- Push notifications for new work, reminders, and status changes

- English and Telugu content fields for core worker screens

- Hyderabad zone/area tagging for discovery (for example HITEC City, Gachibowli, Secunderabad, Old City)

- Admin/content hooks so job categories, banners, FAQs, and city copy can be updated after launch

4. One-time fee allocation

The one-time professional fee is INR 60,000. It is allocated as follows so server, deployment, development, and related launch work are visible as separate lines. This is an internal allocation of a single fixed fee, not a menu of optional add-ons.

| Line item | What it covers | Amount | Share |
| --- | --- | --- | --- |
| Application development | Worker app build covering registration, jobs/shifts, check-in, earnings, and notifications | INR 30,000 | 50% |
| Server cost and environment setup | Hosting configuration, environments, domains, backups, and first-period server setup | INR 8,000 | 13% |
| Deployment and go-live | Production release, store listing support, and launch checklist | INR 8,000 | 13% |
| Product, UX, and Hyderabad localization | Pronto/Snabbit feature mapping, Telugu/English copy structure, and Hyderabad zone setup | INR 8,000 | 13% |
| QA, UAT, and launch support | Test cycles, defect closure for in-scope items, and handover notes | INR 6,000 | 10% |
| Total one-time fee | Fixed-price Worker X first release | INR 60,000 | 100% |

How to read the allocation

Development is the largest line because Worker X has to reproduce the worker loops of Pronto and Snabbit in one Hyderabad app. Server cost is setup and first-period environment work, not an open-ended cloud bill. Deployment covers production release and store listing support. Product/UX/localization and QA are the remaining launch costs. Recurring hosting overages, SMS, and gateway fees remain extra as listed in exclusions.

5. Monthly managed services

From the month of go-live, Nhancio will provide managed services at INR 10,000 per month, billed in advance. This retainer is for keeping Worker X stable and current, not for building a second product.

| Service | Included each month |
| --- | --- |
| Bug management | Triage, reproduce, and fix in-scope defects in the live Worker X application. Priority incidents are handled first during business hours. |
| Content updates | Job categories, banners, FAQs, Hyderabad city copy, and approved store-listing text, published after a short staging check. |
| Minor patches | Small production publishes of approved fixes and copy. Not new modules, redesigns, or extra city launches. |
| Reporting | A monthly health note covering incidents closed, content changed, and items still open. |

- Bug management: triage, reproduce, and fix in-scope defects in the live Worker X application

- Content updates: job categories, banners, FAQs, city copy, and approved store-listing text

- Minor patches and staging-to-production publishes of approved fixes

- Monthly health note covering incidents, content changes, and open items

What the monthly fee does not include

New screens, extra cities, employer-console expansion, paid user-acquisition, or statutory payroll processing. Those are quoted separately if required. Either party may end managed services by giving 30 calendar days written notice after go-live.

6. Payment schedule

| When | Purpose | Amount |
| --- | --- | --- |
| On written acceptance of this quotation | 50% of the one-time fee to commence work | INR 30,000 |
| On deployment / go-live | Balance of the one-time fee | INR 30,000 |
| Monthly from the month of go-live | Managed services, billed in advance | INR 10,000 |

Invoicing

All amounts are in Indian Rupees and exclusive of applicable GST unless stated otherwise. The one-time fee is due as stated above. Monthly managed services are invoiced in advance for the coming month. Work on a milestone begins after the related payment is received, unless Nhancio agrees otherwise in writing.

7. Delivery approach

| Stage | Nhancio delivers | Client provides |
| --- | --- | --- |
| Kickoff | Feature map from Pronto/Snabbit to Worker X, environment plan, and week-by-week build list | Brand assets, Telugu/English copy, zone list, and store/payment accounts |
| Build | Worker app modules in the agreed first-release scope, with staging access | Review comments within two working days of each staging drop |
| UAT | Test notes, defect closure for in-scope items, and a go-live checklist | Named reviewer, sample jobs/shifts, and written UAT sign-off |
| Go-live | Production deployment, store listing support, and handover of credentials in the client name | Store approval, final content, and the remaining one-time payment |
| Operate | Bug management and content updates under the monthly retainer | A single content owner and a written change request for each update |

Build window

Approximately 4 to 6 weeks from kickoff, subject to timely content, approvals, and store accounts Dates move if copy, accounts, or approvals are late. Nhancio will flag slippage as soon as it is visible.

8. Assumptions and exclusions

Assumptions

- Nhancio will reuse proven product patterns from Pronto and Snabbit rather than inventing a new marketplace category

- The client will supply brand assets, Telugu/English copy, job categories, and Hyderabad zone lists on request

- Store developer accounts, domains, and payment/UPI credentials will be provided by the client or created in the client's name

- One worker application surface is in scope (mobile-first web or a single store build, as agreed at kickoff)

- Managed services cover bugs and content updates, not a second product or a full rewrite

Not included

- Employer/client-facing console beyond the minimum needed to publish jobs and content

- New feature development outside the agreed Worker X first-release scope

- Play Store / App Store developer account fees, Apple/Google review charges, SMS/OTP vendor fees, and payment-gateway transaction charges

- Ongoing cloud usage above the server setup included in the one-time fee

- 24/7 on-call, field operations, worker onboarding campaigns, or legal/compliance filings

- Native maps SDKs, advanced ML matching, or payroll/ESI/PF statutory processing

9. Commercial and legal terms

Validity

This quotation remains valid until the stated validity date unless withdrawn earlier in writing. Unless accepted by 28 August 2026, Nhancio may revise fees or withdraw this quotation.

Intellectual property

On receipt of the one-time fee in full, the client receives a licence to use the delivered Worker X application for its Hyderabad operations. Nhancio retains pre-existing tools, libraries, and internal accelerators. Third-party services (stores, maps, SMS, UPI) remain subject to their own terms.

Confidentiality

Each party will keep the other party's non-public business, product, and user information confidential and use it only to perform this engagement. This quotation itself is confidential to the named client and Nhancio.

Change control

Material additions to scope — extra modules, extra cities, or employer-console work — require a written change note and a revised fee. Bug management and content updates inside the monthly retainer do not.

Limitation and governing law

Nhancio's aggregate liability under this quotation is limited to the fees paid for the relevant one-time or monthly period, except where applicable law does not allow that limit. This quotation is governed by the laws applicable in Telangana, India, and the competent courts there will have jurisdiction, subject to any mandatory law that applies.

10. Authorization

We are ready to start Worker X as a focused Hyderabad copy of the Pronto and Snabbit worker experience, on the fees and allocation set out above. Please sign below to accept this quotation.

For and on behalf of Nhancio

Didigam Sathyanarayana

Title: Director, Nhancio

Date: 14 August 2026

Place: Hyderabad

Client acceptance

By signing, Worker X accepts this quotation, the INR 60,000 one-time fee allocation, and the INR 10,000 monthly managed-services fee for bug management and content updates.

| Authorized signatory, Worker X | Date |
| --- | --- |
| Name / title | Place |